|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | Friday 17 July 2020 | **Meeting No** | 30 |
| **Chair** | Chris Lovell | **Time** | 9.30am – 10.30am |
| **Location** | Zoom | **Minutes** | Mathew Collum |

|  |  |  |
| --- | --- | --- |
| **Members** |  |  |
| *Present** Chris Lovell [**Chair**]
* Rob Moore, City of Melbourne
* Neil Hutchinson, City of Melbourne
* Tony Battaglia, A’Beckett Tower
* Toni Magor, Currie and Richards Building
* Murray Walls, RMIT
* Jay McDonald, Victoria Police
* Guilliano Andy, City West Water
 | *Apologies** Barry Mate, Currie and Richards Building
* Faruk Delalic, Verve Milano Building
* Jenna Weber, Scape
* Chee Wei, UEM Sunrise
* Anna Manarczyk, Melcorp Strata
* Ben McEntee, City West Water
* Anthony English, State Library Victoria
* Robert Moore, Brady Hotel
* Alex Romanic, Franklin Lofts
* Ross Jones, A’Beckett Tower
* Susan Jones, A’Beckett Tower
 |
| **In attendance** |  |  |
| *Present** Melinda Kelly, CYP
* Jodie Barrington, CYP
* Joan Bulpit, CYP
* Mary Parker, CYP
* Christine Hogan, CYP
* Luis Narvaez, CYP
 | * Matt Reid, CYP
* Kate Garvey, CYP
* Sam Aldous, CYP
* Pauline O’Connor, MTM
* James Baker, MTM
* Felisa Lu, RPV
* Sam Cremean, RPV
 | * Libby Rule, RPV
* Yusuf Bardi, RPV
* Raphael Symons, RPV
* Sarah Haines, RPV
* Barry McGuren, RPV
* Tim Fullerton, RPV
* Mathew Collum [**Secretariat**]
 |

|  |  |
| --- | --- |
| 1. | Introductions and Welcome |
|  | Welcome and introductions from Chris Lovell (Chair).Matters arising:* The Community Reference Group (CRG) discussed the Outstanding Actions and Issues Register.
* In relation to CN28-1, the CRG discussed proposed changes on Franklin Street, A’Beckett Street and Stewart Street (between Swanston Street and Elizabeth Street). CYP confirmed it commissioned a traffic, speed and volume survey along Franklin Street to be conducted during the week of 6 July 2020. Data from the survey formed part of a reapplication to VicRoads for the implementation of a 30 km/h traffic speed restriction on Franklin Street. CYP confirmed it will continue to provide the CRG with updates regarding the outcome of the application.
* In relation to CN29-1, the CRG discussed the issue of electric/motorised bikes and scooters traveling through the pedestrian passageway onto A’Beckett Street. City of Melbourne (CoM) confirmed it has commenced discussions with the Department of Transport to work through the issue which is prevalent across the Melbourne CBD. CoM advised the key method of managing the issue is through enforcement of the relevant road rules by the Victorian Police. CoM confirmed it has requested the highway patrol to conduct an enforcement blitz in the area focusing on the behaviour of electric/motorised bike and scooter users. CoM advised it is exploring options to implement prevention measures including, traffic management procedures close to the site, additional signage on footpaths and installing bollards on the southern footpath of A’Beckett Street.
 |
| 2. | Presentation from Cross Yarra Partnership |
|  | Presentation by Jodie Barrington (CYP) on the progress of the overall Metro Tunnel project.Presentation by Melinda Kelly (CYP) on works and progress at the CBD North Precinct and State Library Station.Presentation by Mary Parker (CYP) on the Metro Tunnel Project Creative Program. Matters arising:* The CRG discussed the Creative Program upcycling project. CYP confirmed that the items produced would be made available to the public and that it would provide further information about the designs once developed by the local supplier.
* Rob Moore (CoM) acknowledged the leadership and quality of the work done by Mary Parker and the Creative Program. Rob confirmed that he will be recommending that a Toni Magor art piece depicting the Melbourne CBD during the COVID-19 lockdown should be included within the City of Melbourne – City Collection.
* CYP raised the increase in objects being thrown from buildings overlooking its construction sites, particularly at CBD North. CYP advised it is working closely with Victorian Police and building management to inform the public of the seriousness of the situation. CYP acknowledged the continued support from building managers.
* The CRG discussed the ongoing situation with COVID-19. CYP advised that construction activities are continuing across all precincts with a range of safety measures implemented including, regular testing of staff, social distancing and hygiene procedures. CYP highlighted that the safety and wellbeing of its team and the local community is its highest priority.
 |
|  3. | General feedback, items for future discussion and meeting close. |
|  | Matters arising:* Next meeting 9.30am-11:30am, Thursday 27 August 2020.
 |

**OUTSTANDING ACTIONS AND ISSUES REGISTER**

*No new actions arising.*